TIDT Projects

---
History Lesson
- TIDT were embedded systems teams
- Mis-managed/ignored for about 3 years
- 9 months or so ago ideas started to coalesce
- Academic Developments team

---
Features of TIDT
- Very broad and diverse range of skills
- Activities joined up by Commissioning Board
- Deals directly with the end user
- Runs lots very small projects
  - Gives a lot of iterations to improve processes

---
Project Management
Successful project management is about 2 things
- Engaging the developers and the customers
  - Without this we build the wrong thing
- Recording the schedule
  - Without this we dont build it in time
? x
https://www.iconfinder.com/ArtWhite
https://www.iconfinder.com/makea

---
The TIDT Method

---
Initial Meeting
- Talk at a high level about the work
- Understand why it is being undertaken
- Capture any deadlines
- We need 3-4 hours + 1 hour per week customer time in each time box
- Identify:
  - Product owner
  - Groups of users

---
Gather initial requirements
- Collect the epics, the stories, details and acceptance criteria
- This should be a living document
- It should be as comprehensive as possible
- Do NOT collect specifications

---
Get sign off
- Requirements should be signed of as correct
- Sign off feasibility and completeness
- Completeness as the work is currently understood
- Capture everything you can
- Signed off by (in order):
  - The development team
  - The test team (if available)
  - The customer
- This becomes the backlog

---
Start Time Box

---
Sizing
- With product owner select stories
- Turn stories into tasks with estimates
- Decide which stories fit in box
- Drop stories until they fit

---
Wire-frames
- Create wire-frames of features in this time box
- Show them to the customer
- Clarify understand of requirements

---
Testing and Development
- Developers write the tests and the code
- Product owner attends a daily 10 min meeting
  - Update them on tasks complete
  - Explain what's happening next
  - Ask any questions and clarifications
  - Save questions for this meeting reducing disruption

---
Deploy to PreProd
3 days from the end

---
Sprint Playback
- Show the user what we have been up to
- Capture requirements which arise
- Have a development team retrospective