## Slide 1: Sprint Plans and Burndown Charts
David Millard
dem@soton.ac.uk | @hoosfoos | davidmillard.org

## Slide 2: Next Weeks Handin: A Brief
In week 4 you will be asked to submit a brief (5 marks). This is a document (.doc or pdf) that contains:
  a short description of the business
  a sprint plan (tasks to be done and task allocations)
In total the brief should only be a couple of pages of A4 in length. It exists to ensure that you have both identified an appropriate business, and organised yourselves into an effective team.
The brief is marked as a group, with all members receiving the same mark. The marks scheme for the brief (5 marks) is based on:
  The scope and quality of description of the business to be used in the case study
  The quality and feasibility of the Sprint plan (showing what the tasks are, how they link to a product backlog, and how they are to be divided)

## Slide 3: Description of the Business
Should be around a single page of A4:
What is the business?
Who is the owner?
What are the key business goals?
What is your connection to the business?
What is the proposed scope of your modeling?

## Slide 4: Sprint Plan

## Slide 5: Agile Development and SCRUM
Evaluate
Define
Develop
Release

## Slide 6: Agile Development and SCRUM
Evaluate
Define
Develop
Release
Mountain Goat Software, LLC
Scrum is an agile process that allows us to focus on delivering the highest business value in the shortest time.
It allows us to rapidly and repeatedly inspect actual working deliverables (every two weeks to one month).
The business sets the priorities. Teams self-organize to determine the best way to deliver the highest priority features.
Every two weeks to a month anyone can see real working deliverables and decide to release it as is or continue to enhance it for another sprint.
Scrum in 100 words

## Slide 7: Sprint Planning as Part of SCRUM
Plan for how you will deliver each increment
Define a Product Backlog
  prioritised set of things to be done
Define a Sprint Plan
  list of things to be completed in each increment
Monitor with a Burn-down chart
  showing how tasks have been completed over time

## Slide 8: The Product Backlog
What has to be done (features or outcomes), often linked to a user and/or benefit
Use MoSCoW
  MUST have
  SHOULD have
  COULD have
  WON’T have
    These are the features you can sacrifice if you run out of time
Who will doing what
  Who is buddying with whom,
  Who is team leader

## Slide 9: Product Backlog
As a <user>
I want <goal>
So that <benefit>
Product Backlog
As a <user>
I want <goal>
So that <benefit>
As a <user>
I want <goal>
So that <benefit>
As a <user>
I want <goal>
So that <benefit>
As a <user>
I want <goal>
So that <benefit>
As a <user>
I want <goal>
So that <benefit>
As a <user>
I want <goal>
So that <benefit>
As a <user>
I want <goal>
So that <benefit>
As a <user>
I want <goal>
So that <benefit>
As a <user>
I want <goal>
So that <benefit>
As a <user>
I want <goal>
So that <benefit>
As a <user>
I want <goal>
So that <benefit>

## Slide 10: Product Backlog
Business Description
(Alice)
Case Study Backlog
As a <user>
I want <goal>
So that <benefit>
As a <user>
I want <goal>
So that <benefit>
As a <user>
I want <goal>
So that <benefit>
As a <user>
I want <goal>
So that <benefit>
Write second Persona
(Charlie)
Write first Persona
(Bob)
Stakeholder Analysis
(Bob and Charlie)
As a <user>
I want <goal>
So that <benefit>
As a <user>
I want <goal>
So that <benefit>
As a <user>
I want <goal>
So that <benefit>
As a <user>
I want <goal>
So that <benefit>

## Slide 11: Prioritise: Must Have
Business Description
(Alice)
Case Study Backlog
As a <user>
I want <goal>
So that <benefit>
As a <user>
I want <goal>
So that <benefit>
As a <user>
I want <goal>
So that <benefit>
As a <user>
I want <goal>
So that <benefit>
Write second Persona
(Charlie)
Write first Persona
(Bob)
Stakeholder Analysis
(Bob and Charlie)
As a <user>
I want <goal>
So that <benefit>
As a <user>
I want <goal>
So that <benefit>
As a <user>
I want <goal>
So that <benefit>
As a <user>
I want <goal>
So that <benefit>

## Slide 12: Prioritise: Should Have
Business Description
(Alice)
Case Study Backlog
As a <user>
I want <goal>
So that <benefit>
As a <user>
I want <goal>
So that <benefit>
As a <user>
I want <goal>
So that <benefit>
As a <user>
I want <goal>
So that <benefit>
Write second Persona
(Charlie)
Write first Persona
(Bob)
Stakeholder Analysis
(Bob and Charlie)
As a <user>
I want <goal>
So that <benefit>
As a <user>
I want <goal>
So that <benefit>
As a <user>
I want <goal>
So that <benefit>
As a <user>
I want <goal>
So that <benefit>

## Slide 13: Prioritise: Could Have
Business Description
(Alice)
Case Study Backlog
As a <user>
I want <goal>
So that <benefit>
As a <user>
I want <goal>
So that <benefit>
As a <user>
I want <goal>
So that <benefit>
As a <user>
I want <goal>
So that <benefit>
Write second Persona
(Charlie)
Write first Persona
(Bob)
Stakeholder Analysis
(Bob and Charlie)
As a <user>
I want <goal>
So that <benefit>
As a <user>
I want <goal>
So that <benefit>
As a <user>
I want <goal>
So that <benefit>
As a <user>
I want <goal>
So that <benefit>

## Slide 14: The Sprint Plan
Takes items from the product backlog and places them into a number of planned sprints
Typically sprints are planned Just-In-Time
  At the start of each sprint
  To adapt to changes and user feedback
But on small projects (like your case study)
  You can plan several sprints at the beginning
  Gives a rough plan for how whole backlog will be delivered

## Slide 15: The Sprint Plan
Product Backlog
Sprint 1
Sprint 2
Sprint 3

## Slide 16: SCRUM Meetings
Frequent project meetings
  In a full time development team 1 per day
  For you, 1 or 2 per week
No more than 15 minutes
For each team member
  What have I done since the last meeting
  What will I do next
  What do I need help on
Check burn-down of the sprint backlog
  Will we achieve the deadline?
  Do we need to change what we will deliver?
The SCRUM is not a working session – these are separate

## Slide 17: Burndown Charts
Day 1
Day 3
Day 2
Day 6
Day 4
Day 5
Delivery
Work
Time

## Slide 18: Burndown Charts
Day 1
Day 3
Day 2
Day 6
Day 4
Day 5
Delivery
Work
Time

## Slide 19: Burndown Charts
Day 1
Day 3
Day 2
Day 6
Day 4
Day 5
Delivery
Work
Time

## Slide 20: Burndown Charts
Day 1
Day 3
Day 2
Day 6
Day 4
Day 5
Delivery
Work
Time

## Slide 21: Burndown Charts
Day 1
Day 3
Day 2
Day 6
Day 4
Day 5
Delivery
Work
Time

## Slide 22: What to Hand In
In week 4 you will be asked to submit a brief (5 marks). This is a document (.doc or pdf) that contains:
  A short description of the business
    1 page of A4
  A sprint plan (tasks to be done and task allocations)
    Product backlog (prioritised set of tasks to be done)
    A small number of sprints (with team members allocated to each task in each sprint)
  You do NOT have to hand in burn down charts! These are constructed as you go and make no sense up front

## Slide 23: Summary
Agile development and SCRUM method
Sprint Planning
  Product Backlog
  Sprint Plans
  SCRUM Meetings
  Burndown Charts
Deadline for Brief: Friday, end of Week 4, 4pm