## Slide 1: Systems Development Life Cycles and Process Models
David Millard
(dem@soton.ac.uk)
Original material from:
Yvonne Howard (ymh@ecs.soton.ac.uk)

## Slide 2: Overview
The Software Engineering Big Picture
Software Lifecycles - Short History
Agile Development

## Slide 3: 2004 Standish Report
29% of technology projects are successful
53% are late, over budget, incomplete, or of poor quality
18% fail
We are not great at this :-(

## Slide 4: What have Engineers Ever Done for Us?
Applying the laws of science and mathematics to develop solutions to specific problems
Flying – aeroplanes
Crossing rivers – bridges
Getting fuel – refinery

## Slide 5: Engineering Processes
Engineers have well-defined processes
  Understand the problem to be solved
    Bridge is to carry railway over river
  Prepare
    Perform calculations and draw plans
  Construct
    Foundations
    Piers …
  Test…
These processes are tried and tested and are repeatable …Predictable?

## Slide 6: Engineering Goals
If we build a bridge, we want it to be robust
  It should not collapse even if:
    The wind is strong / comes from an unusual direction
    People walk in step across the bridge.
We want the bridge built:
    On time
    Within budget
    With quality

## Slide 7: Definition
Software Engineering: The practical application of scientific knowledge in the design and construction of computer programs and the associated documentation required to develop, operate, and maintain them.
Brings together …
  A business problem
  Computer science
  Creativity
  … to create a solution
Engineering implies:
  Organization
  Discipline
  Methodical approaches

## Slide 8: Software Engineering: Big Picture
Requirements Gathering
Surveys
Specification
UML
Implementation
Software code
User studies
Focus groups
Use Cases
Scenarios
Storyboards
APIs
Document formats
Testing
Unit Tests
Black Box Tests
Etc…
Deployment
Configuration
Bug Tracking
User Support
Design
UML
Class Diagrams
Activity Diagrams
Sequence Diagrams
Etc…
SSM
This is rarely a straightforward progression – in reality there are lots of iterations and points of feedback

## Slide 9: Software Engineering: Big Picture
Requirements Gathering
Surveys
Specification
UML
Implementation
Software code
User studies
Focus groups
Use Cases
Scenarios
Storyboards
APIs
Document formats
Testing
Unit Tests
Black Box Tests
Etc…
Deployment
Configuration
Bug Tracking
User Support
Design
UML
Class Diagrams
Activity Diagrams
Sequence Diagrams
Etc…
SSM
This is rarely a straightforward progression – in reality there are lots of iterations and points of feedback
Definition
Development
Maintenance

## Slide 10: Software Engineering: Big Picture
Requirements Gathering
Surveys
Specification
UML
Implementation
Software code
User studies
Focus groups
Use Cases
Scenarios
Storyboards
APIs
Document formats
Testing
Unit Tests
Black Box Tests
Etc…
Deployment
Configuration
Bug Tracking
User Support
Design
UML
Class Diagrams
Activity Diagrams
Sequence Diagrams
Etc…
SSM
This is rarely a straightforward progression – in reality there are lots of iterations and points of feedback
Definition
Development
Maintenance
+‘infrastructure’processes: Project Management, Configuration Management, Quality Assurance, Risk Management

## Slide 11: Software process models
Determine the order of the stages of software development.
Establish the transition criteria to proceed from one stage to the next.
  What shall we do next?
  How long should we take?
Process models have evolved and will continue doing so.
Notes: This part of the lecture is based on
Boehm, B. W. (1988). "A Spiral Model of Software-Development and Enhancement." Computer 21(5): 61-72.
This is a pivotal paper in which the short comings of the waterfall method lead to the spiral model.

## Slide 12: Linear, Sequential Process Models

## Slide 13
Waterfall Model - Winston Royce 1970
Systematic
Sequential
Highly structured
Problem?

## Slide 14
Waterfall Model - Winston Royce 1970
Systematic
Sequential
Highly structured
Problem?

## Slide 15: The V-model – Validation and Verification for defect removal
An extension of waterfall.
Sequential
Shows each phase of development with the corresponding testing phase
Defect prevention designed into the process at every stage
Time

## Slide 16: So was this the magic bullet?
Can you spot the flaws in this approach?

## Slide 17: Linear Plan based problems
The requirements change
People's understanding of the requirements change.
People make up requirements.
You effectively put a cap on what you will deliver.
Source: http://www.agilemodeling.com/essays/examiningBRUF.htm

## Slide 18: Linear Plan based problems
Also Project Problems!
One big delivery at the end:
  Risks aren’t assessed early
  If it goes wrong, it fails completely
Produces a tick box culture
  Software can be ticked - even if it is no longer wanted or fails to delight
High complexity (and overhead)

## Slide 19
False belief that:
it leads to accurate budget and timescale
software is a one-time-purchase
software is hard to change
programmers work from requirements documents

## Slide 20: Incremental Process Models

## Slide 21: Incremental process models
Scope of project is clear from start, but development is broken into individual stages, e.g.
  Stage 1: Stock keeping system in warehouse
  Stage 2: Online orders, using stock system
  Stage 3: Automatic invoicing, based on 1 and 2
Stages are tackled in sequence
  Each has value, even if later stages are not completed
  Detailed requirements for each stage can be captured when the stage begins, based on latest experience and information
  Each stage may use V, Waterfall, other model

## Slide 22: The Spiral Model
Recognises the uncertainty at many stages of software development
Incorporates periodic risk assessment
Progress is shown as a line that spirals out from centre of diagram. The diagram represents four phases
  Identification
  Evaluation (Risk Analysis)
  Development
  Planning

## Slide 23
Development
Evaluation
(Risk Analysis)
Planning
Identification

## Slide 24: Spiral Model (Boehm, 1988)
Risk
Anal
CUMULATIVE
COST
DETERMINE OBJECTIVES, ALTERNATIVES,
CONSTRAINTS
REVIEW
PLAN NEXT PHASES
Progress through steps
DEVELOP, VERIFY NEXT LEVEL PRODUCT
Commitment partition
Risk analysis
Risk analysis
Risk analysis
Proto-type
Operational prototype
Proto-type
Prototype
Models
Benchmarks
Concept of operation
Emulat-ions
Software rqts
Requirements validation
Design validation
and verification
Software product design
Rqts plan
Life cycle plan
Development plan
Integration and test plan
Implemen-tation
Accept-ance test
Detailed Design
Code
Unit test
Integration and test
EVALUATE ALTERNATIVES IDENTIFY, RESOLVE RISKS
A spiral flow through four quadrants
Start in the middle and work out round the spiral
Increasing completeness at each iteration
Assess risk at every iteration before moving forward
Prototype at every iteration
Final iteration delivers the final software

## Slide 25: What Risks?
Project Risks affect the project schedule or resources; loss of a key member of staff.
Product Risks affect quality or performance; failure of a component to perform as expected.
Business Risks affect organisation; take over.

## Slide 26: Examples of risks
Staff turnover | Experienced staff leave before it is finished
Management change | Different priorities.
Requirements change | Larger than planned
Specification delays | Not available on time
Size underestimate | Completely wrong
Technology change | The system is superseded by new technology
Competition | Somebody else markets a competitive product.

## Slide 27: Risk analysis
Establish objectives for the product at this stage
Identify constraints and risks
Quantify risks
  Severity of impact x probability of occurrence
  High severity x high probability= potential ‘show stopper’
Identify alternative strategies
Decide on a strategy that will overcome the risks
  Tackle show stoppers early

## Slide 28: Win - Win Spiral Model (Boehm & Bose, 1994)
1. Identify next level Stakeholders
7. Review commitment
6. Validate product and process definitions
5. Define next level of product and process – including partitions
4. Evaluate product and process alternatives
Resolve risks
3. Reconcile win conditions.
Establish next level objectives
2. Identify Stakeholders win conditions
Win-Win Extensions
Original Spiral
Extension of spiral model
Includes product stakeholders (e.g. developers, users) at the start of each iteration
Win win (Theory W – make everyone a winner)
Negotiate mutually satisfactory sets of
  objectives
  alternatives
  and constraints
…for each successive version.

## Slide 29: Example
Going to Glastonbury
  What are the risks?
  Severity/Probability?

## Slide 30: Break…

## Slide 31: Agile
“The green reed which bends in the wind is stronger than the mighty oak which breaks in a storm.”
Confucius
http://www.youtube.com/watch?v=XokJLWp7icI (Kids)

## Slide 32: Agile Methods 1996 -
Arose from dissatisfaction with linear plan based methods (seen as too heavyweight)
Break the project down into iterations of variable length. Each iteration produces a deliverable
Involve client directly in the development. Expect the requirements to evolve
Notes: Cohen, D. & Lindvall, M., 2004. An Introduction to Agile Methods Fraunhofer Center for Experimental Software Engineering. Advances, 62(03), p.1-66.

## Slide 33: Agile Manifesto 2001
Individuals and interaction over process and tools.
Working software over comprehensive documentation.
Customer collaboration over contract negotiation.
Responding to change over following a plan.
That is, while there is value in the items on the right, we value the items on the left more.
http://www.agilealliance.org/the-alliance/the-agile-manifesto/

## Slide 34: Agile principles
Customer involvement
  Closely involved throughout the whole development process. Their role is to prioritise new system requirements and to evaluate iterations.
  Iterative, Incremental delivery
  Delivers something of value to the customer at every delivery
  Deliver on time
Developers that have the ability to cope with intense involvement
  Adapt, Embrace change
  Maintain simplicity, eliminate complexity

## Slide 35: Selection of Agile methods and tools
eXtreme programming XP
Scrum (sprint plans, backlogs, MoSCoW)
Crystal Clear
Feature Driven Development
Lean
Dynamic Systems Development Method
Kanban

## Slide 36: XP – eXtreme programming values
Takes the positive aspects of established methods to an extreme.
E.g. Reviewing is good – so continuously review in paired programming

## Slide 37: XP – eXtreme programming values
  Simplicity
    We will do what is needed and asked for, but no more. We will take small simple steps to our goal
  Communication
    Everyone is part of the team and we communicate face to face daily. We will work together on everything from requirements to code. We will create the best solution to our problem that we can together.
  Feedback
    We will take every iteration commitment seriously by delivering working software. We demonstrate our software early and often then listen carefully and make any changes needed.
  Respect
    Everyone gives and feels the respect they deserve as a valued team member.
  Courage
    We will tell the truth about progress and estimates. We don't document excuses for failure because we plan to succeed. We don't fear anything because no one ever works alone.
Takes the positive aspects of established methods to an extreme.
E.g. Reviewing is good – so continuously review in paired programming

## Slide 38: Twelve Rules of eXtreme Programming
The planning game: At the start of each iteration, customers, managers, and developers meet to flesh out, estimate, and prioritize requirements for the next release. The requirements are called “user stories” and are captured on “story cards” in a language understandable by all parties.
Small releases: An initial version of the system is put into production after the first few iterations. Subsequently, working versions are put into production anywhere from every few days to every few weeks.

## Slide 39: 3..5
Metaphor: Customers, managers, and developers construct a metaphor, or set of metaphors after which to model the system.
Simple design: Developers are urged to keep design as simple as possible, “say everything once and only once”.
Tests: Developers work test-first; that is, they write acceptance tests for their code before they write the code itself. Customers write functional tests for each iteration and at the end of each iteration, all tests should run.

## Slide 40: 6..8
Refactoring: As developers work, the design should be evolved to keep it as simple as possible.
Pair programming: Two developers sitting at the same machine write all code.
Continuous integration: Developers integrate new code into the system as often as possible. All functional tests must still pass after integration or the new code is discarded.

## Slide 41: 9..10
Collective ownership: The code is owned by all developers, and they may make changes anywhere in the code at anytime they feel necessary.
On-site customer: A customer works with the development team at all times to answer questions, perform acceptance tests, and ensure that development is progressing as expected

## Slide 42: 11..12
40-hour weeks: Requirements should be selected for each iteration such that developers do not need to put in overtime.
Open workspace: Developers work in a common workspace set up with individual workstations around the periphery and common development machines in the centre.

## Slide 43: Agile problems
Customer involvement
  Might not have a customer who can spend time with the development team and represent stakeholders.
  Incremental delivery
  Stakeholders have different priorities,
Developers that have the ability to cope with intense involvement
  Need the right calibre workforce.
  Expect the system to change and adapt.
Maintain simplicity, eliminate complexity - No time, too busy

## Slide 44: Agile versus plan based methods
Agile methods promise
  Higher customer satisfaction, faster development times, solution to rapidly changing requirements.
Plan driven methods promise
  Predictability, stability and high assurance.
Each method has their “home ground” where one clearly wins.

## Slide 45: Critical Levels (failure can result in)
Loss of many lives L
Loss of essential money E
Loss of Discretionary Money D
Loss of Comfort C
Plan based method
Agile method
Alastair Cockburn
L | L6 | L20 | L40 | L100
E | E6 | E20 | E40 | E100
D | D6 | D20 | D40 | D100
C | C6 | C20 | C40 | C100
 | 1-6 | 7-20 | 21-40 | 41-100
Project Size x Critical Factor,
a two-person, life-critical project is L6,
a 50-person project that risks profit but not existence is D100.

## Slide 46: Boehm’s 5 aspects: Size of project team
Plan driven methods are needed to handle large teams and products; hard to tailor down to small projects
Agile methods are well matched to small products and teams; reliance on tacit knowledge limits scalability.
This Barry Boehm’s view –What might Alastair Cockburn or Scott Ambler think?
What do you think?

## Slide 47: Boehm’s 5 aspects: Personal
Cockburn levels
3. (Ri) Able to revise a method; breaking its rules to a new situation.
2. (Ha) Can tailor a method to fit.
1 A. (Shu) Level 2 trainees
1B. (Shu) Simple coding
-1. Make tea
Plan. Need a critical mass of level 2/3 experts during project definition. But can work with fewer later on. Can use 1B people.
Agile. Need critical mass of 2/3 level experts throughout the project. Risky to use non agile 1B staff.

## Slide 48: Boehm’s 5 aspects: Culture
Plan. Thrive in a culture where people are comfortable in the sense of having their roles defined by clear policies
Agile. Thrive on adaptability
Actually, Barry Boehm said ‘Chaos’ not adaptability, how would Kent Beck, or Alastair Cockburn respond?

## Slide 49: Boehm’s 5 aspects: Dynamism
Plan: Detailed plan and design up front give a stable environment; but much rework for highly dynamic environments.
Agile: Simple design and refactoring are good for highly dynamic situations; but much potentially expensive rework for stable situations.

## Slide 50: Polar chart (Boehm)

## Slide 51: Polar chart Example
The chart shows aspects of a project in which both plan and agile methods are in their “home ground”. A project manager must balance both methods.

## Slide 52: Is this how plan based methodists see the agilists?

## Slide 53: Rules and practices in agile methods

## Slide 54: Agile maturity
According to Kent Beck
Do everything as written.
After having done that, experiment with variations in the rules.
Eventually, don’t care if you are doing XP or not.
From Aikido

## Slide 55: Agile maturity
According to Kent Beck
Do everything as written.
After having done that, experiment with variations in the rules.
Eventually, don’t care if you are doing XP or not.
According to Alastair Cockburn: The three levels of practice are Shu, Ha, and Ri
The Shu phase: the student builds the technical foundation of the art.
The Ha stage: the student must reflect on the meaning and purpose of everything that s/he has learned and thus come to a deeper understanding beyond repetitive practice. In Ha, each technique is thoroughly learned and absorbed into the muscle memory, the student is prepared to reason about the background behind these techniques
The Ri: the Student has become a practitioner must think originally and develop from background knowledge their own original thoughts
From Aikido

## Slide 56: What do the newer models agree on?
Risk management
Close customer involvement
Incremental delivery
Iteration
Feedback driven adaptivity

## Slide 57: Summary
Software Engineering Methodologies have evolved
  From linear: Waterfall, V Model,
  To Iterative and Incremental: Spiral
Agile Manifesto
  A framework for thinking about software development
    Also iterative and incremental
    But emphasises software and people over documents and process
  Many methods and tools claim to be Agile
    Including SCRUM and XP
Many differences of opinion in the community
We are still not great at this…but we are getting better!